## Slide 1: Gantt Chart

## Slide 2: Gantt Chart
A Gantt chart is a chart that shows all of the different sub – tasks of a project and how they relate to each other over time.
A Gantt chart shows all of the tasks that need to be done, the amount of time each task is expected to take, the time frames in which individual tasks are to be completed, and the relationship between various tasks.
Thus, Gantt Chart helps us to, get everything done on schedule, and you never waste time waiting for a task to be completed that should have been done already.

## Slide 3: Components of Gantt Chart
Dates
Tasks
Bars
Milestones
Arrows
Taskbars
Vertical Line Marker
Task ID
Resources

## Slide 4: Components of Gantt Chart: Dates
One of the main components of a Gantt chart, the dates allow project managers to see not only when the entire project will begin and end, but also when each task will take place.
Dates are displayed along the top of the chart.

## Slide 5: Components of Gantt Chart: Tasks
Large projects always consist of a large number of sub – tasks.
A Gantt chart helps project managers keep track of all of the sub – tasks in a project, so nothing is forgotten or delayed.
Tasks are listed down the left side.

## Slide 6: Components of Gantt Chart: Bars
Once the sub – tasks have been listed, bars are used to show the time frame in which each task should be completed.
This helps ensure that every sub – task is done on schedule so the entire project will be completed on time.

## Slide 7: Components of Gantt Chart: Milestones
Milestones are those tasks that are instrumental to a project's completion and success.
Unlike the minor details, which also have to be done, completing a milestone offers a sense of satisfaction and forward motion.
On a Gantt chart, milestones are displayed as diamonds (or, sometimes, a different shape) at the end of a particular taskbar.

## Slide 8: Components of Gantt Chart: Arrows
While some of your tasks can be done at any time, others must be completed before or after another sub – task can begin or end.
These dependencies are indicated by small arrows between the taskbars on a Gantt chart.

## Slide 9: Components of Gantt Chart: Taskbars
While many sub – tasks can be completed fairly quickly, there will be plenty of times when you will want to see at a glance exactly how your project is coming along.
Progress is shown by shading the taskbars to represent the portion of each task that has already been completed.

## Slide 10: Components of Gantt Chart: Vertical Line Marker
Another way to monitor your project's progress, a vertical line marker indicates the current date on the chart.
It helps you manage your time effectively as you can see at a glance how much you have left to do and if you are on track to complete the project on time.

## Slide 11: Components of Gantt Chart: Task ID
In today's fast-paced business world, you likely have several tasks going on at the same time.
Including the task ID on the Gantt chart helps everyone involved to quickly identify the task you are talking about.
Resources. While not every Gantt chart lists the names of the people who will be working on it, if your project will be completed by a number of individuals, listing names and the tasks that are assigned to them can be incredibly helpful. Identifying and assigning resources to each task helps you effectively manage people, tools, and skills to complete each project on time.

## Slide 12: Components of Gantt Chart: Resources
Gantt chart may list the names of the people who will be working on it, if your project will be completed by a number of individuals, listing names and the tasks that are assigned to them can be incredibly helpful.
Identifying and assigning resources to each task helps you effectively manage people, tools, and skills to complete each project on time.

## Slide 13: Components of Gantt Chart: Resources
Session 2018 - 19: Gannt Chart Showng the progress of the lectures of Software Engineering |  |  |  |  |  |  |  |  | 
 | 17.01.2019 | 31.01.2019 | 10.02.2019 | 20.02.2019 | 03.03.2019 | 15.03.2019 | 26.03.2019 | 10.04.2019 | 25.04.2019
Introduction to Software Engineering |  |  |  |  |  |  |  |  | 
Software Estimation |  |  |  |  |  |  |  |  | 
Software Risk Management |  |  |  |  |  |  |  |  | 
Software Engineering Tools |  |  |  |  |  |  |  |  | 
Software Analysis |  |  |  |  |  |  |  |  | 
Software Design |  |  |  |  |  |  |  |  | 
User Interface Design |  |  |  |  |  |  |  |  | 
Software Project Management |  |  |  |  |  |  |  |  | 
Software Testing |  |  |  |  |  |  |  |  |